## Slide 1: Inferring Political Opinion from Social Media Data
UG4 Project Meeting 1
Angus Scott

## Slide 2: Project Task
Build classifier(s) to predict whether a Twitter user was more likely to be a Yes or No supporter in the Scottish Independence Referendum
Using data obtained from both the Edinburgh Twitter Corpus and my own mining
Use classification techniques as described in related papers (e.g. Sentiment Analysis, Clustering, Graph/Network Algorithms) and then adapt/improve

## Slide 3: Project Motivation
Social Media provides insight into users opinions
Recent Scottish referendum demonstrates how much of the discussion is taking place online
Considerably easier to aggregate data from social media than to do than in person polling
Real world applications, politicians want to know the issues that affect their voters

## Slide 4: Current Progress
Read a collection of papers on the topic, in particular, those that have been included in AAAI Conference on Weblogs and Social Media (ICWSM)
Testing suitability of data from the Edinburgh Twitter Corpus for this task, building a new crawler to improve the suitability of the data for the task

## Slide 5: Project Plan
Tasks to complete:
  Data Aggregation/Mining (October)
  Continue research/reading literature (November-Early Feb)
  Implement techniques covered in literature (November-Early Feb)
  Improve/implement novel idea (Feb-Early March)
  Complete Interim Report (23rd January)
  Write Final Report (March)
  Submission (April 2nd)

## Slide 6: Questions?