## Slide 1: Inferring Political Opinion from Social Media Data
UG4 Project Meeting 1
Angus Scott

## Slide 2: Project Task
Build classifier(s) to predict whether a Twitter user was more likely to be a Yes or No supporter in the Scottish Independence Referendum
Using data obtained from both the Edinburgh Twitter Corpus and my own mining
Use classification techniques as described in related papers (e.g. Sentiment Analysis, Clustering, Graph/Network Algorithms) and then adapt/improve

## Slide 3: Current Progress
Annotated sample of data for early experiments, continuing to annotate data a little at a time.
300 Tweets tagged, 114 Yes, 44 No, 142 Undeterminable
38% of Yes tweets contain ‘#voteyes’, 0% of No tweets contain ‘#voteyes’

## Slide 4: Project Plan
Tasks to complete:
  Data Aggregation/Mining (October)
  Continue research/reading literature (November-Early Feb)
  Implement techniques covered in literature (November-Early Feb)
  Improve/implement novel idea (Feb-Early March)
  Complete Interim Report (23rd January)
  Write Final Report (March)
  Submission (April 2nd)

## Slide 5: Questions?